National University of Computer and Emerging Sciences, Karachi

FAST School of Computing, Spring 2026

CS3001 - Computer Networks

Project Proposal: Dynamic Routing Protocol Simulator

# 1. Project Title, Group Number, Names and IDs

Project Title: Dynamic Routing Protocol Simulator

Group Number: Group 3

Member 1: Layyana Junaid — 23k-0056

Member 2: Laiba bint Zia — 23k-0006

# 2. Proposed Project Description

The Dynamic Routing Protocol Simulator is a network simulation environment designed to model, implement, and evaluate the performance of widely used dynamic routing protocols. The simulator will provide a visual and metric-driven platform where routers dynamically exchange routing information based on predefined protocols, enabling users to study and compare the behaviour of different routing strategies under varied network conditions.

The simulator will be built using Python (with Scapy and NetworkX), and optionally integrated with tools such as NS3, GNS3, or Mininet for more realistic emulation. The core protocols implemented will include:

- RIP (Routing Information Protocol) — Distance-vector protocol using hop count as the metric, with Bellman-Ford algorithm.

- OSPF (Open Shortest Path First) — Link-state protocol using Dijkstra's SPF algorithm for faster convergence.

- EIGRP (Enhanced Interior Gateway Routing Protocol) — Hybrid protocol combining advantages of both distance-vector and link-state.

- BGP (Border Gateway Protocol) — Path-vector protocol used for inter-autonomous system routing.

## How It Will Work

Users will define a custom network topology (nodes representing routers and edges representing links) through a configuration file or graphical interface. Once the topology is loaded, the simulator will initialize each router and begin the protocol-specific routing process. Routers will exchange routing messages (e.g., RIP updates, OSPF LSAs, BGP route advertisements), update their routing tables, and converge to stable paths.

The simulator will then inject test traffic into the network and measure real-time metrics to evaluate protocol performance. Users can introduce network events such as link failures or cost changes to observe how each protocol responds and reconverges.

## Functional Features

- Custom topology builder (graph-based using NetworkX): define routers, links, and link costs.

- Full implementation of RIP, OSPF, EIGRP, and BGP routing logic.

- Convergence time measurement: time taken for all routers to agree on optimal paths after a change.

- Packet loss measurement: percentage of packets lost during routing updates or link failures.

- Bandwidth efficiency analysis: overhead generated by routing protocol control messages.

- Dynamic link failure and recovery simulation with protocol re-convergence observation.

- Routing table display per router at each simulation step.

- Comparative performance report across all four protocols on the same topology.

# 3. Plan of Work

The following outlines the short-term tasks to be completed over the next 5 weeks:

- Week 1: Set up the simulation environment, install dependencies (Python, Scapy, NetworkX, Mininet/GNS3), and implement the topology builder module.

- Week 2: Implement RIP and OSPF routing logic including neighbor discovery, routing table updates, and convergence detection.

- Week 3: Implement EIGRP and BGP routing logic and integrate all four protocols into the simulator.

- Week 4: Implement metrics collection (convergence time, packet loss, bandwidth overhead), and simulate link failure/recovery scenarios.

- Week 5: Testing, debugging, finalize comparative analysis report, and prepare the final demonstration.

## Team Split and Individual Contributions

Member 1 — Laiba Bint-e-Zia:

- Topology builder: implement graph-based network definition using NetworkX.

- Full implementation of RIP routing logic (Bellman-Ford, routing table updates, split horizon).

- Full implementation of OSPF routing logic (LSA flooding, Dijkstra SPF computation).

- Convergence time measurement module.

Member 2 — Layyana Junaid:

- Full implementation of EIGRP routing logic (DUAL algorithm, feasible successors).

- Full implementation of BGP routing logic (path-vector, AS path selection).

- Packet loss and bandwidth efficiency measurement modules.

- Link failure/recovery simulation and dynamic re-convergence testing.

- Comparative performance analysis and final report generation.

# 4. References

- Forouzan, B. A. (2022). Data Communications and Networking (5th ed.). McGraw-Hill.

- Tanenbaum, A. S., & Wetherall, D. (2021). Computer Networks (6th ed.). Pearson.

- RFC 2453 — RIP Version 2. IETF. https://datatracker.ietf.org/doc/html/rfc2453

- RFC 2328 — OSPF Version 2. IETF. https://datatracker.ietf.org/doc/html/rfc2328

- RFC 4271 — BGP-4. IETF. https://datatracker.ietf.org/doc/html/rfc4271

- NetworkX Documentation. https://networkx.org/documentation/stable/

- Scapy Documentation. https://scapy.readthedocs.io/

- Mininet Documentation. http://mininet.org/